🚀 SarthiBot

End-to-End Product Roadmap

From Internal Tool → Multi-Tenant AI-Native Text-to-SQL SaaS Platform

Start Date: August 15, 2026

VISION Any company plugs in their DB credentials → Sarthi scans the entire database overnight → auto-generates categories, subcategories, keywords, ChromaDB vectors, and specialized prompts → and delivers a fully working AI chatbot over their data. Zero manual configuration. Zero hardcoded schemas.

Table of Contents

1. Current State Snapshot

2. Phased Roadmap Overview

3. Phase 1 — Database Auto-Scanner & Schema Intelligence

4. Phase 2 — Multi-Tenancy & Credential Manager

5. Phase 3 — Uber Gap Closure (AI Quality Upgrades)

6. Phase 4 — Admin Panel & Onboarding UX

7. Phase 5 — Production Hardening

8. Phase 6 — SaaS Launch & Go-to-Market

9. Master Timeline Summary

10. New Database Tables Required

11. New Python Files & Modules Required

12. Quick Wins — Do These First

13. Success Metrics

1. Current State Snapshot

| Layer | What Exists | Status |
| --- | --- | --- |
| WebSocket Engine | HierarchicalSearchConsumer with 3-level routing | ✅ Production |
| Classification | Hybrid: Keyword → ChromaDB → LLM fallback | ✅ Production |
| Vector Store | ChromaDB persistent local store (categories, subcategories, schemas) | ✅ Production |
| DB Integration | Hard coded Sonata_Connect SQL Server credentials in connect() | ❌ Must Fix |
| Prompt Management | Chatbot_Sa_SubcategoryPrompts — manually managed | ⚠️ Semi-Manual |
| DB Scanner | Does NOT exist — schemas manually entered | ❌ Must Build |
| Multi-Tenancy | Does NOT exist — single-tenant only | ❌ Must Build |
| Missing Uber Gaps | Prompt Enhancer, Column Pruner, SQL Validator, Few-Shot RAG, Feedback Loop | ⚠️ Partially Built |

2. Phased Roadmap Overview

Phase 1 (Aug 15 – Sep 15): Foundation & DB Auto-Scanner Phase 2 (Sep 16 – Oct 15): Multi-Tenancy & Credential Manager Phase 3 (Oct 16 – Nov 15): Uber Gap Closure (AI Quality Layer) Phase 4 (Nov 16 – Dec 15): Admin Panel & Onboarding UX Phase 5 (Dec 16 – Jan 15): Production Hardening & Packaging Phase 6 (Jan 16 – Feb 14): SaaS Launch, Billing & Go-to-Market

3. Phase 1 — Database Auto-Scanner & Schema Intelligence

📅 August 15 – September 15, 2026

Goal: Build the engine that can scan ANY SQL Server (or later any DB) and auto-generate all categories, subcategories, keywords, and ChromaDB vectors — replacing manual data entry forever.

Week 1 (Aug 15–22): DB Scanner Core Engine

New File: sarthi_chatbot/db_scanner/scanner.py

This is the heart of the product. The scanner must:

- Connect to any database using user-provided credentials (server, db, user, password, driver)

- Enumerate all schemas/tables (INFORMATION_SCHEMA.TABLES, INFORMATION_SCHEMA.COLUMNS)

- Read sample data (TOP 5 rows) per table for context

- Extract semantic metadata per table: table name → inferred domain, column names + data types, foreign key relationships, approximate row count, index information

Implementation — DatabaseSchemaScanner

class DatabaseSchemaScanner: """Scans any SQL Server database and extracts semantic metadata. Designed to be run as a background Celery task (not blocking). """ def __init__(self, tenant_id: str, connection_config: dict): self.tenant_id = tenant_id self.config = connection_config self.engine = self._create_engine() def _create_engine(self): """Create SQLAlchemy engine from tenant config.""" ... def get_all_tables(self) -> list[dict]: """Returns {table_name, schema, row_count, columns: [{name, type, is_nullable, is_fk}]}""" ... def get_table_sample(self, table_name: str, n=5) -> list[dict]: """Returns TOP N rows as list of dicts for LLM context.""" ... def get_foreign_keys(self) -> list[dict]: """Returns all FK relationships to help identify join patterns.""" ... def scan_all(self, progress_callback=None) -> dict: """Full scan: tables → columns → samples → FK map. Calls progress_callback(table_name, idx, total) as it progresses. Designed to be called inside a Celery task.""" ...

Database Model — Chatbot_Sa_TenantScanJobs

CREATE TABLE Chatbot_Sa_TenantScanJobs ( JobId UNIQUEIDENTIFIER DEFAULT NEWID() PRIMARY KEY, TenantId VARCHAR(100) NOT NULL, Status VARCHAR(20) DEFAULT 'PENDING', -- PENDING/RUNNING/DONE/FAILED TotalTables INT, ScannedTables INT DEFAULT 0, StartedAt DATETIME, CompletedAt DATETIME, ErrorMessage NVARCHAR(MAX) )

Week 2 (Aug 22–29): LLM-Powered Category & Subcategory Generator

New File: sarthi_chatbot/db_scanner/category_generator.py

After scanning all tables, use an LLM to group them into categories and subcategories intelligently.

Strategy

- Send batches of 10-15 table names + columns + sample data to LLM

- LLM returns: category, subcategory, keywords, description

- Merge/deduplicate across batches

- Store in Chatbot_Sa_Categories and Chatbot_Sa_Subcategories tables

LLM Prompt for Classification

You are a database domain expert. Group these SQL Server tables into logical business categories and subcategories. Rules: - Identify 3-8 top-level CATEGORIES (e.g., Collections, Hierarchy, Staff Management) - Within each category, create 2-5 SUBCATEGORIES (more specific groupings) - For each subcategory, provide 15-20 keywords a user might say - For each subcategory, identify which tables belong to it Return JSON: { categories: [ { name, description, keywords, subcategories: [ { name, description, keywords, tables } ] } ] }

Tasks

- Implement CategoryGenerator.generate_from_scan(scan_result)

- Implement batch processing (handle 100+ tables by chunking)

- Write results to Chatbot_Sa_Categories, Chatbot_Sa_Subcategories

- Generate default keywords per subcategory using LLM

Week 3 (Aug 29 – Sep 5): Specialized Prompt Auto-Generator

New File: sarthi_chatbot/db_scanner/prompt_generator.py

For each subcategory identified, auto-generate:

- A system prompt for the query LLM (with table schemas, business context)

- 3-5 example SQL query pairs (NL question → SQL) to seed the few-shot store

- Business rules extracted from column names (e.g., DPD → "Days Past Due")

PromptGenerator class responsibilities

- generate_subcategory_prompt(subcategory, tables, schema_info, sample_data) → complete T-SQL generator system prompt

- generate_sql_examples(subcategory, tables, schema_info) → list of {question, sql} pairs to seed sarthi_sql_examples

- extract_business_glossary(columns) → expands abbreviations (DPD → Days Past Due, NPA → Non Performing Asset, etc.)

Output → writes to Chatbot_Sa_SubcategoryPrompts table automatically.

Week 4 (Sep 5–15): ChromaDB Auto-Seeder & Background Task Wiring

Tasks

- Modify sync_chroma_db_from_database() to also populate sarthi_sql_examples collection

- Create Celery task tasks.py → scan_and_index_tenant_database(tenant_id)

- Wire the entire scan → categorize → prompt-generate → chroma-sync pipeline

- Add progress WebSocket events so the admin panel can track scan progress in real time

- Create Django management command: python manage.py scan_database --tenant_id=<id>

- Add rate-limiting: scan tables at 2-3 per second to avoid overwhelming the source DB

Celery Task Pipeline

[Task 1] scan_database_schema(tenant_id) → [Task 2] generate_categories_llm(tenant_id, scan_result) → [Task 3] generate_prompts_per_subcategory(tenant_id, categories) → [Task 4] seed_chroma_vectors(tenant_id, prompts, sql_examples) → [Notify] WebSocket progress event to admin

PHASE 1 DELIVERABLE Drop any SQL Server credentials in, hit "Scan", go to sleep. Wake up and the chatbot is ready.

4. Phase 2 — Multi-Tenancy & Credential Manager

📅 September 16 – October 15, 2026

Goal: Make the platform genuinely multi-tenant. Each customer gets isolated DB credentials, an isolated ChromaDB namespace, an isolated prompt store, and isolated chat history.

Week 5 (Sep 16–22): Tenant Data Model & Credential Vault

New Django App: sarthi_tenants/

Core tenant table

CREATE TABLE Chatbot_Sa_Tenants ( TenantId UNIQUEIDENTIFIER DEFAULT NEWID() PRIMARY KEY, TenantName VARCHAR(200) NOT NULL, OrganizationCode VARCHAR(50) UNIQUE NOT NULL, -- e.g., 'SONATA', 'ABC_BANK' PlanTier VARCHAR(20) DEFAULT 'STARTER', -- STARTER/GROWTH/ENTERPRISE IsActive BIT DEFAULT 1, CreatedAt DATETIME DEFAULT GETDATE(), TrialExpiresAt DATETIME )

DB credential store (encrypted at rest)

CREATE TABLE Chatbot_Sa_TenantDBCredentials ( CredentialId UNIQUEIDENTIFIER DEFAULT NEWID() PRIMARY KEY, TenantId UNIQUEIDENTIFIER REFERENCES Chatbot_Sa_Tenants(TenantId), DBType VARCHAR(20) DEFAULT 'MSSQL', -- MSSQL/POSTGRES/MYSQL ServerHost VARCHAR(200), ServerPort INT DEFAULT 1433, DatabaseName VARCHAR(200), Username VARCHAR(200), PasswordEncrypted VARBINARY(MAX), -- AES-256 encrypted ODBCDriver VARCHAR(100) DEFAULT 'ODBC Driver 17 for SQL Server', IsActive BIT DEFAULT 1, LastTestedAt DATETIME, LastTestStatus VARCHAR(20) )

Per-tenant ChromaDB namespace tracking

CREATE TABLE Chatbot_Sa_TenantChromaNamespaces ( TenantId UNIQUEIDENTIFIER REFERENCES Chatbot_Sa_Tenants(TenantId), CollectionName VARCHAR(200), -- e.g., 'sarthi_categories_SONATA' DocCount INT DEFAULT 0, LastSyncedAt DATETIME )

Tasks

- Implement CredentialVault class with AES-256 encryption/decryption

- Store encryption key in an environment variable, not the DB

- Implement TenantContextManager — provides correct engine + chroma namespace per request

- Add test_connection(tenant_id) API endpoint

Week 6 (Sep 22–29): Refactor HierarchicalSearchConsumer for Multi-Tenancy

Critical refactor in consumers.py.

Current problem: credentials are hardcoded in connect() at line 4589:

self.sql_user = "Paymee_VishalM" self.sql_password = "$V!sH@lM#231" self.sql_server = "172.17.130.164"

Fix: read tenant_id from the WebSocket URL kwargs:

# New URL pattern: ws://host/ws/chat/<tenant_id>/<prompt_name>/ self.tenant_id = self.scope['url_route']['kwargs'].get('tenant_id') creds = CredentialVault.get_decrypted(self.tenant_id) connection_url = creds.build_connection_url()

Class-level cache refactor — key by tenant_id:

# Before (broken for multi-tenant): _keywords_loaded = False _category_keywords_db = {} # After (correct): _tenant_caches = {} # {tenant_id: {keywords, search_tree, chroma_collections}}

ChromaDB namespacing:

# Before: cat_coll = get_or_create_collection("sarthi_categories") # After: cat_coll = get_or_create_collection(f"sarthi_categories_{self.tenant_id}")

Tasks

- Refactor connect() to be tenant-aware

- Refactor all class-level caches to be tenant-keyed dicts

- Refactor sync_chroma_db_from_database() to use tenant namespace

- Update URL routing in routing.py

- Ensure total isolation: tenant A cannot see tenant B's data

Week 7 (Sep 29 – Oct 8): Tenant Onboarding REST API

New File: sarthi_tenants/views.py

POST /api/tenants/register/ → Create tenant account POST /api/tenants/<id>/credentials/ → Add/update DB credentials POST /api/tenants/<id>/test-connection/ → Verify credentials work POST /api/tenants/<id>/scan/ → Trigger background DB scan GET /api/tenants/<id>/scan-status/ → Poll scan job progress GET /api/tenants/<id>/categories/ → List generated categories PUT /api/tenants/<id>/categories/ → Edit/approve categories GET /api/tenants/<id>/stats/ → Usage stats, query counts

Week 8 (Oct 8–15): Authentication & JWT for Multi-Tenant

Tasks

- Implement TenantUser model extending Django's AbstractUser with tenant_id FK

- JWT authentication with tenant context embedded in the token

- WebSocket auth: validate JWT from the Authorization header on WS handshake

- Role-based access: TENANT_ADMIN vs TENANT_USER vs SARTHI_SUPERADMIN

- Rate limiting per tenant (requests/minute cap by plan tier)

PHASE 2 DELIVERABLE Sonata uses tenant_id=SONATA, ABC Bank uses tenant_id=ABC_BANK. Each gets their own isolated AI chatbot, data, vectors, and history.

5. Phase 3 — Uber Gap Closure (AI Quality Upgrades)

📅 October 16 – November 15, 2026

Goal: Close all 5 gaps identified in the Uber QueryGPT analysis. Make query accuracy bulletproof.

Week 9 (Oct 16–22): Gap 1 — Prompt Enhancer Agent

Where: add before Level 1 classification in _receive_internal() at line ~4742.

def enrich_user_prompt(self, raw_query: str, conversation_history: list) -> dict: """Stage 0: Pre-classification prompt enrichment. Converts vague/shorthand queries into explicit intent statements. Examples: "patna collection july" → "Show me total loan collections for Patna branch in July 2026, grouped by day" "npa bro" → "List all BROs with Non-Performing Assets above threshold, with DPD and outstanding amount" """ enhance_prompt = f""" You are a financial data query interpreter. Expand shorthand or vague queries into detailed, explicit data questions. Business context: This is a microfinance/NBFC database system. Common abbreviations: - BRO = Business Relationship Officer (field agent) - NPA = Non Performing Asset (loan >90 DPD) - DPD = Days Past Due - POS = Principal Outstanding - SPL = Sonata Premier League (internal performance program) - DWS = Day Wise Summary Conversation history: {conversation_history[-3:]} User query: "{raw_query}" Return JSON: {{ enriched_query, detected_entities, original_intent }} """

Integration point — in _receive_internal(), before cache key generation:

enriched = self.enrich_user_prompt(message, conversation_history) enhanced_message = enriched['enriched_query'] # Use enhanced_message for classification, but show original message to user

Tasks

- Implement enrich_user_prompt()

- Build business glossary loader from Chatbot_Sa_BusinessGlossary table

- Add detected_entities to query context for downstream use

- Create Chatbot_Sa_BusinessGlossary table and seed with NBFC terms

Week 10 (Oct 22–29): Gap 3 — Vectorized Few-Shot SQL Example Store

New ChromaDB collection: sarthi_sql_examples_{tenant_id}

Document: "natural language question text here" Metadata: { "category": "collections", "subcategory": "daily-collections", "sql": "SELECT BranchName, SUM(CollectionAmount)...", "verified": true, "source": "generated¦user_approved", "created_at": "2026-09-01" }

Retrieval:

def retrieve_top_k_sql_examples(self, query, subcategory, k=4) -> list[dict]: """Retrieves top-K most similar (question, SQL) pairs for few-shot injection. Filters by subcategory for precision.""" collection = self._get_sql_examples_collection() results = collection.query(query_texts=[query], n_results=k, where={"subcategory": subcategory}) return [{"question": doc, "sql": meta["sql"]} for doc, meta in zip(results['documents'][0], results['metadatas'][0])]

Integration into select_tables_with_specialized_prompt():

few_shots = self.retrieve_top_k_sql_examples(message, subcategory, k=4) few_shot_block = "\n\n".join([ f"Example:\nQuestion: {ex['question']}\nSQL:\n```sql\n{ex['sql']}\n```" for ex in few_shots ]) final_prompt = f"{base_prompt}\n\n## Similar Query Examples:\n{few_shot_block}"

Tasks

- Add sarthi_sql_examples collection to sync_chroma_db_from_database()

- Seed with AI-generated examples from the Phase 1 PromptGenerator

- Implement retrieve_top_k_sql_examples()

- Wire few-shot injection into Level 3 prompt assembly

Week 11 (Oct 29 – Nov 7): Gap 2 — Dynamic Column Pruner

def prune_schema_columns(self, full_schema, user_query, enriched_entities, max_columns=15) -> str: """Given a full table schema (may have 50-200 columns), filters to the most relevant columns for this specific query. Strategy: 1. Fast path: regex match column names against query words + entities 2. Slow path: ChromaDB cosine similarity on column descriptions 3. Always include: PK columns, FK columns, date columns (if date in query) """ ...

Fast path (no LLM, sub-1ms): extract nouns from the user query, fuzzy-match against column names, and always keep primary keys, date/timestamp columns (if a date is mentioned), and amount/currency columns for financial queries.

Slow path (used if the fast path returns fewer than 5 columns): embed the user query and compare against embedded column descriptions via ChromaDB, taking the top 15.

Tasks

- Implement prune_schema_columns()

- Store column semantic descriptions in the sarthi_table_schemas ChromaDB collection

- Wire the pruner into Level 3 prompt assembly after schema retrieval

Week 12 (Nov 7–15): Gap 4 — Recursive SQL Validator & Auto-Correction Loop

Replaces the basic SQL check at line 4820–4821 with a full validation loop:

def execute_with_self_correction(self, initial_sql, context_message, subcategory, max_attempts=3): """Executes SQL with recursive auto-correction. Returns: (dataframe, final_sql, correction_log)""" current_sql = initial_sql correction_log = [] for attempt in range(max_attempts): try: syntax_errors = self._check_sql_syntax(current_sql) if syntax_errors: raise ValueError(f"Syntax error: {syntax_errors}") existence_errors = self._validate_table_column_existence(current_sql) if existence_errors: raise ValueError(f"Schema mismatch: {existence_errors}") df = pd.read_sql_query(text(current_sql), self.engine) return df, current_sql, correction_log except Exception as error: if attempt == max_attempts - 1: raise # Feed error back to LLM for auto-correction self.send_progress(f"🔄 SQL error on attempt {attempt+1}, auto-correcting...") corrected = self.query_model.generate_content([correction_prompt]).text current_sql = self._extract_sql_from_response(corrected) correction_log.append({"attempt": attempt + 1, "error": str(error), "corrected_sql": current_sql}) raise Exception("Max auto-correction retries exceeded.")

Tasks

- Implement execute_with_self_correction()

- Implement _check_sql_syntax() using the sqlparse library

- Implement _validate_table_column_existence() using cached schema metadata

- Replace the SQL execution block in _receive_internal() with the new method

- Add correction attempt count to WebSocket progress messages

Gap 5 — Automated Feedback Loop (runs across phases)

New background Celery task: index_successful_query(tenant_id, question, sql)

@shared_task def index_successful_query(tenant_id, question, sql, subcategory): """Called after every successful SQL execution + positive user signal. Indexes the (question, SQL) pair into sarthi_sql_examples.""" collection = get_sql_examples_collection(tenant_id) doc_id = hashlib.md5(f"{tenant_id}_{question}".encode()).hexdigest() collection.upsert(ids=[doc_id], documents=[question], metadatas=[{ "sql": sql, "subcategory": subcategory, "verified": True, "source": "user_session", "created_at": datetime.now().isoformat()}])

Trigger: add a "👍 Was this helpful?" prompt to the WebSocket response. On thumbs-up → call index_successful_query.

6. Phase 4 — Admin Panel & Onboarding UX

📅 November 16 – December 15, 2026

Goal: Build a beautiful web UI for tenant onboarding, scan monitoring, category editing, and prompt management. This is the face of the product.

Week 13 (Nov 16–22): Admin Panel Frontend

New directory: sarthi_admin_panel/ (React + Vite or Next.js)

Pages

- Login / Tenant Registration — organization name, DB credentials, live connection test

- Dashboard — scan job progress, categories/subcategories/tables indexed, query volume chart, success rate %

- Category Manager — tree view of Category → Subcategory → Tables, keyword editing, drag-drop reassignment, "Regenerate Prompt" button

- Prompt Editor — Monaco (VS Code-style) editor, live preview against a sample question, prompt version history

- SQL Example Library — view/add vectorized (question, SQL) pairs, mark as verified/deprecated

- Chat History & Analytics — conversations with accuracy ratings, failed queries, auto-correction logs

- Settings — DB credentials, LLM model selection (Gemini / Groq / custom endpoint), rate limits and cache TTL

Week 14 (Nov 22–29): Onboarding Wizard

A step-by-step guided setup wizard for new tenants:

Step 1: Enter Organization Details Step 2: Enter DB Credentials → [Test Connection] button Step 3: Choose Scan Strategy: - Full Scan (all tables, 1-4 hours for a 200+ table DB) - Quick Scan (top 50 tables by row count, ~20 min) - Manual Select (pick specific tables to include) Step 4: [Start Scan] → live progress screen with table names scrolling Step 5: Review Generated Categories → Approve/Edit/Delete Step 6: Test Chatbot → try sample questions before going live Step 7: Get WebSocket URL + JWT token to embed in your app

Week 15 (Nov 29 – Dec 8): Embeddable Chat Widget

Product: a <script> tag any company can drop into their HTML:

<script src="https://sarthi.ai/widget.js"></script> <script> SarthiChat.init({ tenantId: "SONATA", jwtToken: "eyJ...", primaryColor: "#2563EB", position: "bottom-right" }); </script>

- Self-contained JavaScript bundle (no React dependency)

- Connects to Sarthi WebSocket using the tenant JWT

- Floating chat button → expandable chat panel

- Supports table rendering, CSV download, and chart display (Plotly)

- Mobile responsive

Week 16 (Dec 8–15): Email Notifications & Scan Reports

- Email alert when a scan completes, with a summary PDF

- Weekly digest: top queries, error rates, newly detected tables

- Alert when the auto-correction rate exceeds a threshold (possible schema drift)

7. Phase 5 — Production Hardening

📅 December 16, 2026 – January 15, 2027

Week 17 (Dec 16–22): Observability & Logging

Structured logging for every query:

query_log = { "tenant_id": self.tenant_id, "query_id": uuid4(), "user_query": message, "enriched_query": enriched_message, "category": category_result['category'], "subcategory": subcategory_result['subcategory'], "classification_method": classification_method, "sql_generated": generated_sql, "correction_attempts": correction_log, "execution_time_ms": elapsed, "row_count": len(df), "cache_hit": False, "llm_tokens_used": token_count }

- Ship logs to Datadog / Grafana / ELK depending on deployment

- Create a dashboard: P50/P95/P99 query latency, error rates by tenant

- Set up Sentry for exception tracking

Week 18 (Dec 22–29): Performance & Scalability

Bottleneck: ChromaDB is local persistent storage and doesn't scale horizontally.

| Option | Description |
| --- | --- |
| A — ChromaDB Cloud | Managed, scalable |
| B — Qdrant | Self-hosted, more control |
| C — Pinecone | SaaS vector DB, expensive but zero ops |

Recommendation: Qdrant for self-hosted deployments, ChromaDB Cloud for SaaS.

Other hardening

- Add connection pooling (SQLAlchemy pool_size=20, max_overflow=30)

- Redis cluster for multi-server cache sharing

- Celery with Redis broker for background tasks

- Docker Compose → production docker-compose.prod.yml

- Kubernetes manifests for horizontal scaling

Week 19 (Jan 5–12): Security Audit

- Penetration testing on the WebSocket endpoint (SQL injection via chat)

- Validate all tenant isolation (no cross-tenant data access)

- Credential encryption audit

- JWT expiry and refresh token flow

- OWASP Top 10 checklist

- Rate limiting per tenant IP

Week 20 (Jan 12–15): Load Testing & Chaos Engineering

- Simulate 100 concurrent WebSocket connections per tenant

- Test scan of a 500-table database end-to-end

- Kill ChromaDB mid-query → validate graceful fallback to keyword-only

- Kill Redis → validate fallback to direct LLM (no cache)

8. Phase 6 — SaaS Launch & Go-to-Market

📅 January 16 – February 14, 2027

Week 21 (Jan 16–23): Billing & Usage Metering

Stripe integration — usage events to meter:

- queries_executed: per query - llm_tokens_used: per 1K tokens - tables_scanned: per onboarding scan - storage_gb: chroma vector storage

Pricing tiers

| Plan | Price | Queries/month | Tables Scanned | Support |
| --- | --- | --- | --- | --- |
| Starter | ₹5,000/mo | 1,000 | 50 | Email |
| Growth | ₹15,000/mo | 10,000 | 200 | Priority |
| Enterprise | Custom | Unlimited | Unlimited | Dedicated |

Week 22–24 (Jan 23 – Feb 14): Marketing Website & Launch

Landing page (sarthi.ai)

- Hero: "Chat with your database. No SQL knowledge needed."

- Live demo with a sample DB

- Pricing page

- Case study: Sonata Finance (first client)

- Blog: "How we built an AI chatbot that understands NPA, DPD, and DWS"

Go-to-market

- LinkedIn outreach to NBFCs and MFIs across India

- Partner with system integrators (TCS, Infosys NBFC divisions)

- Product Hunt launch

- Submit to Y Combinator / Antler India

9. Master Timeline Summary

| Phase | Dates | Key Milestone |
| --- | --- | --- |
| Phase 1: DB Auto-Scanner | Aug 15 – Sep 15 | Any DB → categories + ChromaDB auto-generated |
| Phase 2: Multi-Tenancy | Sep 16 – Oct 15 | Multiple clients, isolated data |
| Phase 3: AI Quality | Oct 16 – Nov 15 | Uber-parity: Enhancer + Few-Shot + Validator |
| Phase 4: Admin Panel | Nov 16 – Dec 15 | Beautiful UI, embeddable widget |
| Phase 5: Hardening | Dec 16 – Jan 15 | Production-grade, security audited |
| Phase 6: Launch | Jan 16 – Feb 14 | Live SaaS, first paying customers |

10. New Database Tables Required

Phase 1

Chatbot_Sa_TenantScanJobs -- track async scan progress Chatbot_Sa_BusinessGlossary -- domain abbreviations per tenant

Phase 2

Chatbot_Sa_Tenants -- tenant master Chatbot_Sa_TenantDBCredentials -- encrypted DB creds Chatbot_Sa_TenantChromaNamespaces -- per-tenant vector store tracking Chatbot_Sa_TenantUsers -- user accounts per tenant

Phase 3

Chatbot_Sa_SQLExamples -- seed Q+SQL pairs (synced to ChromaDB) Chatbot_Sa_QueryFeedback -- thumbs up/down per query Chatbot_Sa_CorrectionLog -- auto-correction audit log

Phase 4

Chatbot_Sa_AdminAuditLog -- who changed what in admin panel Chatbot_Sa_PromptVersions -- history of prompt changes

Phase 6

Chatbot_Sa_BillingEvents -- query/token usage for Stripe metering Chatbot_Sa_SubscriptionPlans -- plan configs

11. New Python Files & Modules Required

sarthi_chatbot/ ├── db_scanner/ │ ├── __init__.py │ ├── scanner.py ← DB schema introspection │ ├── category_generator.py ← LLM-powered grouping │ ├── prompt_generator.py ← Auto system prompt creation │ └── chroma_seeder.py ← Vector store population ├── ai_agents/ │ ├── __init__.py │ ├── prompt_enhancer.py ← Stage 0: query expansion │ ├── column_pruner.py ← Dynamic schema filtering │ └── sql_validator.py ← Recursive auto-correction ├── multi_tenant/ │ ├── __init__.py │ ├── credential_vault.py ← AES-256 credential store │ ├── tenant_context.py ← Per-request tenant isolation │ └── middleware.py ← JWT + tenant resolution sarthi_tenants/ ← New Django app ├── models.py ├── views.py ├── serializers.py ├── urls.py └── tasks.py ← Celery async tasks sarthi_admin_panel/ ← Frontend (Vite/React) ├── src/ │ ├── pages/ │ │ ├── Dashboard.jsx │ │ ├── CategoryManager.jsx │ │ ├── PromptEditor.jsx │ │ ├── SQLExamples.jsx │ │ └── Settings.jsx │ └── components/ │ ├── ScanProgress.jsx │ ├── TreeView.jsx │ └── ChatPreview.jsx

12. Quick Wins — Do These First (This Week)

Even before Phase 1 officially kicks off, do these immediately:

- 1. Remove hardcoded credentials from connect() (line 4589) — move to .env

- 2. Add sqlparse to requirements.txt — needed for SQL validation

- 3. Create Chatbot_Sa_BusinessGlossary table and seed NBFC terms (DPD, NPA, POS, BRO, SPL)

- 4. Add enrich_user_prompt() method stub so you can start testing prompt enhancement

- 5. Add sarthi_sql_examples collection to the existing sync_chroma_db_from_database() — leave empty for now, schema is ready

These 5 tasks take 2-3 days and immediately improve quality + security.

13. Success Metrics

| Metric | Current | Phase 3 Target | Phase 6 Target |
| --- | --- | --- | --- |
| Query success rate | ~70% | 90%+ | 95%+ |
| Avg query latency | ~4s | <3s | <2s |
| Setup time for new DB | Manual (days) | 1 day (auto scan) | <4 hours |
| Concurrent tenants | 1 | 10 | 100+ |
| Tables supported | ~20 | 200 | Unlimited |

RECOMMENDED STARTING POINT FOR MONDAY Start with the DatabaseSchemaScanner class in db_scanner/scanner.py. This is the single most impactful piece — once it works, everything else in the roadmap becomes possible. Budget 3-4 focused days on this.